State

Louisiana

O

Thursday, June 13, 2024

Meeting opened at noon with a motion by Commissioner Pizani, seconded by Commissioner Ballard and unanimously agreed to authorize Director Danos to lead the meeting at the Grand Isle Multiplex Building located at 3101 Louisiana Highway 1. Commissioners present were John Cheramie, Terrill Pizani, and Ernie Ballard. Commissioners Perry Chighizola and Kerry Besson were absent.

A motion was made by Commissioner Cheramie, seconded by Commissioner Pizani, and unanimously agreed to open the agenda to add 10C – a discussion on the Port Commission Office Building.

A motion was made by Commissioner Cheramie, seconded by Commissioner Ballard and unanimously approved to close the agenda.

A motion was made by Commissioner Pizani, seconded by Commissioner Ballard, and unanimously agreed to approve the minutes of the meeting held on May 9, 2024, as read.

Director Danos discussed invoices and checks made for the prior month with the board. A motion was made by Commissioner Ballard, seconded by Commissioner Pizani, and unanimously agreed to approve the financial report and pay all invoices associated with operating the port commission.

A resolution was introduced by Commissioner Pizani, seconded by Commissioner Ballard:

RESOLUTION

A resolution amending the budget ending June 30, 2024.

Roll Call Vote as Follows:

YEAS: John Cheramie, Terrill Pizani, Ernie Ballard

NAYS: 0

ABSENT: Perry Chighizola, Kerry Besson

ABSTAIN: 0

This resolution is considered adopted this 13th day of June, 2024.

A resolution was introduced by Commissioner Cheramie, seconded by Commissioner Pizani:

RESOLUTION

A resolution approving the budget ending June 30, 2025.

Roll Call Vote as Follows:

YEAS: John Cheramie, Terrill Pizani, Ernie Ballard

NAYS: 0

ABSENT: Perry Chighizola, Kerry Besson

ABSTAIN: 0

This resolution is considered adopted this 13th day of June, 2024.

Mr. Saleh addressed the board and gave the following report: 1. Sealevel Contractor is moving forward on the western end driving sheet piles at 60% complete and the schedule has been extended and is expected to be completed by the end of September weather permitting.  2. The Shrimp Facility and Oak Lane Dock Facility is Being appealed through FEMA, and we have applied for Capital Outlay to complete, and we have applied for a federal grant. 3. The Port Facility Road Project, Security Camera, Oak Lane Drainage Culvert, Kayak Launch, Office Building and ADA Fishing Pier are complete with FEMA. 5. A motion was made by Commissioner Pizani, seconded by Commissioner Ballard, and unanimously agreed to approve change order #1 as presented to add more pilings on the Commercial Dock Pier and Bulkhead Project as predicated on state, GOSEP and FEMA approval 6. A motion was made by Commissioner Pizani to place matting on the waterfront to help with erosion.  Motion dies due to lack of a second. 7. Bids were opened to repair the back office in the Port Building. DHF Industrial LLC bid is $10,763.47 and Covington Contracting LLC bid is $15,000.00. A motion was made by Commissioner Pizani, seconded by Commissioner Ballard and unanimously approved to grant DHF Industries the bid to repair the rear office for the $10,763.47.

Director Danos stated that: 1. Collected two new boat slip payments totaling $1,2966.00 and the dry shrimp lease renewal of $6,000.00.2. Kayak Kiosk Rental is installed. 3. Attended PAL BOD meeting in Baton Rouge. 4. HB 350 (Oyster Farm Expansion) was signed by the Governor.

5. Coordinated Press release for the ADA Fishing Pier and the Kayak Rental Kiosk.

6. Coordinating No Wake Signs for Bayou Thunder. 7. Coordinated monthly tonnage reports.

8. Finalized ECA for the DOTD Port Security Grant. 9. Participated in JEDCO AOC Production Day and The AOC Workshop at LDWF Complex.10. Met with JP Councilmember Jennifer Van Vrancken.

A motion was made by Commissioner Cheramie, seconded by Commissioner Pizani, and

unanimously agreed to approve PEEC invoice in the amount of 38,000.00 for design of bulkhead and pier project.

A motion was made by Commissioner Cheramie, seconded by Commissioner Pizani, and

unanimously agreed to approve PEEC invoice in the amount of 57,101.60 for Hurricane Ida Projects.

GIPC Written Policies and procedures was presented to the board to look over and a motion was made by Commissioner Cheramie, seconded by Commissioner Ballard, and unanimously agreed to approve the GIPC Written Policies and Procedures.

A discussion took place on the Port Commission Building. Commissioner Cheramie stated that the office has easy access to anyone that has port concerns and is open to the public.

A discussion took place concerning the La Dried Shrimp FY 24/25 Lease. A motion was made by Commissioner Pizani, seconded by Commissioner Cheramie, and unanimously agreed to approve the lease and have them clean the yard and keep flood insurance.

A motion was made by Commissioner Cheramie, seconded by Commissioner Pizani, and unanimously agree to approve renewing the vehicle insurance for $2,054.97.

A motion was made by Commissioner Cheramie, seconded by Commissioner Pizani, and unanimously approved to approve renewing the La Citizens Insurance for $3,238.00.

A motion was made by Commissioner Pizani, seconded by Commissioner Ballard with Commissioner Cheramie voting no and motion passes to repairing the truck bumper at Golden Motors for $1,780.28.

A motion was made by Commissioner Cheramie, seconded by Commissioner Pizani, and unanimously agreed to adjourn the meeting at 7:10 p.m.

_______________________________                     __________________________________

Perry Chighizola, Vice President			John Cheramie, Secretary/Treasurer

Grand Isle Port Commission				Grand Isle Port Commission